Quality Assurance

Test Strategy & Plan

(QATP)

For

BlazeMeter Product Store

Document Revision

| Version | Change Date | By | Description |
| --- | --- | --- | --- |
| 1.0 | 05/02/2026 | Sanori Dayarathne |  |

1	INTRODUCTION	2

1.1	Scope	2

1.1.1	In Scope	2

1.1.2	Out of Scope	2

1.2	Quality Objective	2

1.3	Roles and Responsibilities	2

2	TEST METHODOLOGY	3

2.1	Overview	3

2.2	Test Levels	3

2.3	Bug Triage	3

2.4	Suspension Criteria and Resumption Requirements	3

2.5	Test Completeness	4

3	TEST DELIVERABLES	4

4	RESOURCE & ENVIRONMENT NEEDS	4

4.1	Testing Tools	4

4.2	Test Environment	4

5	TERMS/ACRONYMS	5

# Introduction

This document defines the strategy and plan to perform testing for BlazeMeter product store. The Quality Assurance test plan will be used as the basis for all testing activities.

The intended audience for this document is the project management and the QA team.

## Scope

### In Scope

This document is related to the testing that will be done for BlazeMeter product store by the QA team. This will be directing the testing effort for the project. Preparation of Test metrics, Test Report, and Defect management

### Out of Scope

Design reviews and unit testing are not within the scope of this document.

## Quality Objective

Some of the objective expectations as follows,

- Ensure the Application Under Test conforms to functional and non-functional requirements

- Ensure the AUT meets the quality specifications defined by the client

- Bugs/issues are identified and fixed before go live

## Roles and Responsibilities

QA Lead

- Generating the Test Plan

- Verifying and assessing the Test Approach

- Monitoring and controlling the Test Activities

- Identifying the Test Requirements

- Identifying and describing appropriate test techniques

- Evaluating the Test Results

- Interacting with stakeholders for any clarifications

### QA Engineer

- Designing Test Cases.

- Analyzing and recovering from execution errors

- Identifying the most appropriate implementation approach for a given test

Developers

- Understanding the requirement and development

- Release of test items ton time

- Defect fixes  and Dev testing

# Test Methodology

## Overview

Repetitive process of testing,

Test planning 	Test design 		Test Execution                           Regression test execution 	Production testing

## Test Levels

| Test Type | Applicable (Yes/No) | Remarks |
| --- | --- | --- |
| Smoke testing | Yes | Smoke testing is performed to validate all the main functionalities of the application. |
| Functional testing | Yes | Functional testing will commence upon satisfactory completion of the smoke test. |
| Regression testing | Yes | Regression test will be performed to ensure that the changes and defect fixes do not impact to the existing functionalities. |
| Browser compatibility testing | Yes | Cross browser testing involves checking compatibility of the application across multiple web browsers. |

## Bug Triage

The goal of the triage is to

- To define the type of resolution for each bug

- To prioritize bugs and determine a schedule for all “To Be Fixed Bugs’.

- To get the ETAs for the bugs as well as the root causes

- Discussions with the dev team on the estimation for a bug

- Plan to have someone who can look after the kids

## Test Completeness

- 100% test coverage

- All Manual & Automated Test cases executed

- All open bugs are fixed or will be fixed in next release

- Defect restests and completion of the regression testing

# Test Deliverables

| Report | Content | Audience |
| --- | --- | --- |
| Test Report | Presents the progress of the test execution | Test Analyst, Test Team, Project Manager, Development Team |
| Test Status Report | Presents the progress of the test activities | Test Analyst, Project Management, Test Team |
| Defect Status report | Presents the status of the defects found during the test execution phase. | Test Analyst, Project Management, Test Team, |

# Resource & Environment Needs

## Testing Tools

| No. | Purpose | Tool |
| --- | --- | --- |
| 1 | Configuration management | SVN / Share Point |
| 2 | Project & Workflow management | JIRA |
| 3 | Requirement management | LLD document, Wireframes |
| 4 | Test Case Creation and Update | Microsoft Excel |
| 5 | Defect management | JIRA |
| 6 | Test Status Reporting | Microsoft Excel |
| 7 | Test Automation | Selenium Web Driver |

## Test Environment

- Windows 8 and above

- Office 2013 and above

- MS Exchange, etc.

- Testing environment

# Terms/Acronyms

Make a mention of any terms or acronyms used in the project

| Term | Description |
| --- | --- |
| QATP | Quality Assurance Test Plan |
| QATC | Quality Assurance Test Cases |
| NA | Not Applicable |
| UI | User Interface |
| DVRN | Developer Release Note |
| HW | Harmondsworth |
| RG | Reigate |
| UI/UX | User Interface / User Experience |
| CST | Component System Testing |
| GSP | Global Services Portal |
| COC | Customer Online Change |
| SVN | Subversion |
| DB | Database |